TECHNICAL IMPLEMENTATION PLAN

AI-Native Linux Operating System Message-Prompt-Centric Architecture

From Research to Implementation

Version 1.0  |  February 2026

Classification: Internal / Confidential

# Table of Contents

# 1. Executive Summary

This document translates the research findings on AI-native Linux OS design into a concrete, phase-by-phase implementation plan. The goal is to build a Linux-based operating system where a message prompt (natural language interface) replaces the traditional desktop shell as the primary means of interaction. The system will run LLM inference locally, manage files semantically via RAG, and enforce strict security boundaries through sandboxing.

| Parameter | Value |
| --- | --- |
| Project Name | AiOS (working title) |
| Base Distribution | Arch Linux (rolling release) |
| Primary Interface | TUI-based message prompt (replaces login shell) |
| Inference Engine | llama.cpp (core) + Ollama (API layer) |
| Default Model | Llama 3.1 8B / Mistral 7B (Q4_K_M quantized) |
| Security Model | bubblewrap sandboxing + OPA policy engine |
| Target Hardware | x86_64 with 16GB+ RAM, optional GPU/NPU |
| Timeline | 6 phases over 12–18 months |

# 2. System Architecture

The OS is organized into five distinct layers, each with clear responsibilities and interfaces. This layered design ensures modularity: any component can be upgraded without destabilizing the system.

## 2.1 Architecture Overview

| Layer | Responsibility | Key Components | Implementation |
| --- | --- | --- | --- |
| Cognitive Core | Intent parsing, task planning, multi-step reasoning | LLM engine, planner, vector memory | Ollama + llama.cpp + custom planner daemon |
| Perception | Environment and system state awareness | System logs, inotify, process monitor | journald hooks + fanotify + custom sensors |
| Action | Execute commands, API calls, file operations | NL2SH translator, code executor | Custom shell executor + Open Interpreter fork |
| Safety | Guardrails, approval gates, anomaly detection | Policy engine, sandbox, audit log | bubblewrap + OPA + custom approval daemon |
| Interface | User-facing message prompt | TUI renderer, session manager | Rust TUI (ratatui) + custom getty override |

## 2.2 Data Flow: Prompt to Execution

Every user interaction follows this pipeline:

- User types a natural language request into the TUI prompt.

- The Cognitive Core parses intent, checks conversation context, and queries the Perception Layer for system state (recent files, running processes, error logs).

- The Cognitive Core generates an execution plan: a sequence of shell commands, API calls, or code blocks.

- The Safety Layer evaluates each planned action against the policy engine. Destructive or privileged operations are flagged for explicit user approval.

- Approved actions are dispatched to the Action Layer, which executes them inside a bubblewrap sandbox.

- Execution results (stdout, stderr, exit codes) are fed back to the Cognitive Core for self-correction or final response generation.

- The TUI renders the response, including any generated files, summaries, or error explanations.

## 2.3 Component Interaction Diagram

The following depicts the message flow between components:

[User Input]

|

v

+------------------+     +-------------------+

|   TUI Interface  | <-> |  Session Manager  |

+------------------+     +-------------------+

|                           |

v                           v

+------------------+     +-------------------+

|  Cognitive Core  | <-> | Perception Layer  |

|  (LLM + Planner) |     | (Logs, FS Events) |

+------------------+     +-------------------+

|

v

+------------------+     +-------------------+

|  Safety / Policy | --> |   Action Layer    |

|  (OPA + Approval)|     | (Sandboxed Exec)  |

+------------------+     +-------------------+

|                           |

v                           v

+------------------+     +-------------------+

|   Audit Logger   |     |  Result Feedback  |

+------------------+     +-------------------+

# 3. Base System Build

## 3.1 Why Arch Linux

Arch Linux is selected as the base distribution for the following reasons:

- Rolling release: Immediate access to the latest kernel (6.13+ for NPU support), GPU drivers, and AI tooling without waiting for point releases.

- Minimal base: A fresh Arch install is approximately 800MB. No preinstalled desktop environment, display manager, or bloat. Every package is a deliberate choice.

- AUR ecosystem: The Arch User Repository provides packages for Ollama, llama.cpp, vLLM, and virtually every AI tool in active development.

- Systemd integration: Deep control over boot process, service management, and the getty override needed for the AI shell.

## 3.2 Minimal Package Set

The base system should include only the essentials. The following defines the core package groups:

| Category | Packages | Purpose |
| --- | --- | --- |
| Kernel & Boot | linux, linux-firmware, systemd-boot | Kernel with NPU/GPU modules, UEFI bootloader |
| Core Utils | base, base-devel, networkmanager, openssh | System fundamentals and network access |
| AI Runtime | ollama, python, python-pip | LLM serving and Python ecosystem |
| Sandbox | bubblewrap, firejail | Process isolation for AI command execution |
| GPU/NPU | nvidia / mesa / intel-compute-runtime | Hardware acceleration (installed conditionally) |
| TUI & Shell | rust (for TUI build), git, jq, fzf | Interface rendering and utility tools |
| RAG Stack | docker, python-sentence-transformers | Qdrant (via Docker) and embedding models |

## 3.3 Disk Layout

Recommended partition scheme for a dedicated AI-OS installation:

| Mount | Size | FS | Notes |
| --- | --- | --- | --- |
| /boot/efi | 512MB | FAT32 | EFI System Partition |
| / | 30GB | ext4/btrfs | Root filesystem, OS and packages |
| /home | Remaining | btrfs | User data, model storage (~/.ollama/models), RAG index |
| swap | 8–16GB | swap | Required for large model loading overflow |

# 4. Cognitive Engine Implementation

## 4.1 Inference Stack Architecture

The inference stack is two-tiered: llama.cpp handles raw model execution, while Ollama provides the management API, model pulling, and conversation state.

+---------------------------------------------+

|            Ollama API (REST :11434)          |

|  - Model management (pull, list, delete)     |

|  - Chat completions with history             |

|  - Streaming token output                    |

+---------------------------------------------+

|           llama.cpp (backend)                |

|  - GGUF model loading via mmap               |

|  - CUDA / Vulkan / CPU inference             |

|  - KV-cache for context window               |

+---------------------------------------------+

|        Hardware (GPU / NPU / CPU)            |

+---------------------------------------------+

## 4.2 Model Selection Strategy

The system ships with a tiered model approach to balance capability and resource usage:

| Tier | Model | Quant | VRAM/RAM | Use Case |
| --- | --- | --- | --- | --- |
| Fast | Qwen2.5 3B | Q4_K_M | ~2.5 GB | Quick commands, file lookups, simple Q&A |
| Standard | Llama 3.1 8B | Q4_K_M | ~5 GB | General tasks, NL2SH, document analysis |
| Advanced | Mistral 13B | Q4_K_M | ~8 GB | Complex reasoning, multi-step planning, code gen |

The system dynamically selects the tier based on query complexity (estimated via keyword heuristics and token count). Users can override with explicit commands like /model fast or /model advanced.

## 4.3 System Prompt Engineering

The Cognitive Core uses a carefully structured system prompt that establishes the AI as an OS controller. Key sections of the system prompt:

- Identity block: Defines the AI as a Linux system assistant with root-level knowledge of the current machine state.

- Tool definitions: Enumerates available tools (bash execution, file read/write, package management, service control) with parameter schemas.

- Safety constraints: Embedded rules about which commands require confirmation, which are always blocked (e.g., rm -rf /), and escalation procedures.

- Context injection: A dynamic section populated by the Perception Layer with current system state (hostname, distro, kernel version, disk usage, recent errors).

## 4.4 Context Window Management

Effective multi-turn conversation requires careful management of the LLM context window (typically 8K–32K tokens for local models):

- Sliding window: Older messages are summarized and compressed. The last 5 full exchanges are kept verbatim; earlier ones are replaced by a running summary.

- Tool output truncation: Command outputs exceeding 2000 tokens are truncated with head/tail preservation and a token count indicator.

- Priority injection: System state from the Perception Layer is always injected at the start of the context, ensuring the model has fresh state awareness regardless of conversation length.

# 5. Natural Language to Shell (NL2SH) Pipeline

## 5.1 Translation Architecture

The NL2SH pipeline converts user intent into executable shell commands through a multi-stage process:

User: "Back up my project folder from yesterday"

|

v

[Intent Parser] --> goal: backup, target: project folder, time: yesterday

|

v

[Perception Query] --> /home/user/projects/ (last modified yesterday)

|

v

[Command Generator] --> tar -czf backup_20260207.tar.gz ~/projects/

|

v

[Safety Check] --> LOW RISK (read + create archive) --> auto-approve

|

v

[Sandbox Execute] --> bubblewrap --ro-bind / / --bind ~/backups ~/backups

|

v

[Result] --> "Backup created: ~/backups/backup_20260207.tar.gz (142MB)"

## 5.2 Command Risk Classification

Every generated command is classified before execution:

| Level | Description | Examples | Action |
| --- | --- | --- | --- |
| LOW | Read-only ops, non-destructive | ls, cat, grep, find, df | Auto-execute in sandbox |
| MEDIUM | File creation/modification | cp, mv, tar, mkdir, touch | Auto-execute + log to audit |
| HIGH | Destructive or system-wide changes | rm, dd, mkfs, systemctl, pacman | Require explicit user [Y/n] confirmation |
| BLOCKED | Always prohibited | rm -rf /, chmod 777 /, :(){ :¦:& };: | Reject + explain to user |

## 5.3 Self-Correction Loop

When a command fails (non-zero exit code), the Action Layer feeds the error back to the Cognitive Core, which can attempt up to 3 auto-retries with modified commands. The loop:

- Execute generated command in sandbox.

- If exit code != 0, capture stderr and feed to LLM with prompt: "The previous command failed with the following error. Analyze and generate a corrected command."

- Re-evaluate safety classification of the corrected command.

- Execute corrected command. If it fails again, present the error to the user with a diagnostic explanation and suggested next steps.

# 6. Semantic Data Layer (RAG Engine)

## 6.1 RAG Pipeline Architecture

The semantic data layer gives the AI continuous awareness of the user’s files, enabling queries like “find that report about Q3 revenue” without knowing the exact filename.

| Stage | Process | Tool | Output |
| --- | --- | --- | --- |
| 1. Ingest | Parse files (PDF, DOCX, MD, images via OCR) | Apache Tika / pypdf / Tesseract | Raw text per file |
| 2. Chunk | Split into semantic units (paragraphs, sections) | LangChain text splitters | Text chunks (256–512 tokens) |
| 3. Embed | Convert chunks to vector representations | all-MiniLM-L6-v2 (local) | 384-dim float vectors |
| 4. Store | Index vectors with metadata (path, date, type) | Qdrant (Docker) or FAISS | Searchable vector DB |
| 5. Query | Embed user query, find top-k similar chunks | Cosine similarity search | Relevant context |
| 6. Generate | Feed context + query to LLM for response | Ollama chat API | Grounded answer |

## 6.2 File Watcher & Auto-Indexing

A background daemon (aios-indexer) monitors the filesystem using Linux’s fanotify API and automatically indexes new or modified files:

- Watched directories: ~/Documents, ~/Desktop, ~/Projects, and any user-configured paths.

- Trigger events: FAN_CREATE, FAN_MODIFY, FAN_MOVED_TO. Deletions remove entries from the vector DB.

- Debouncing: Changes are batched in 5-second windows to avoid re-indexing during active editing.

- File type support: .pdf, .docx, .md, .txt, .csv, .py, .js, .html, .jpg/.png (via OCR).

## 6.3 MCP Server Integration

The RAG engine exposes an MCP (Model Context Protocol) server, enabling the Cognitive Core and external AI agents to query the file index programmatically. This follows the Archive Agent pattern, providing tools like search_files(query, top_k) and get_file_content(path).

# 7. TUI Interface & Boot Process

## 7.1 TUI Design Specifications

The primary interface is a full-screen TUI (Text User Interface) built with Rust’s ratatui framework. Design goals:

- Layout: Two-pane design. Left pane (80%) for the conversation stream with Markdown rendering. Right pane (20%) for system status (CPU, RAM, disk, active model, GPU utilization).

- Input: Multi-line text input at the bottom with Ctrl+Enter to send. Supports /slash commands for system control.

- Streaming: Token-by-token display as the LLM generates, with a blinking cursor indicator.

- Code blocks: Syntax-highlighted with tree-sitter, executable via Enter when focused.

- Sessions: Multiple conversation sessions accessible via Ctrl+T (new) and Ctrl+Tab (switch).

## 7.2 Boot Sequence Override

The standard Linux getty login is replaced with the AI shell via systemd override:

# /etc/systemd/system/getty@tty1.service.d/override.conf

[Service]

ExecStart=

ExecStart=-/sbin/agetty --autologin aios --noclear %I $TERM \

--login-program /usr/local/bin/aios-shell

The aios-shell binary performs the following on launch:

- Verify Ollama service is running (systemctl is-active ollama).

- Load the default model into memory (warm start for first query).

- Initialize the Perception Layer daemons.

- Display the TUI with a welcome message and system status summary.

## 7.3 Slash Commands

Built-in commands accessible from the prompt:

| Command | Function |
| --- | --- |
| /model [tier] | Switch between fast / standard / advanced model tiers |
| /shell | Drop into a raw bash shell (escapes the AI layer) |
| /history | Browse and search past conversation sessions |
| /index [path] | Manually trigger RAG indexing on a directory |
| /status | Show detailed system resource usage and model stats |
| /approve | Approve a pending high-risk command |
| /config | Open the configuration editor (TUI-based) |

# 8. Security Framework

## 8.1 Threat Model

The primary threats to an AI-OS are fundamentally different from traditional OS threats. The attack surface includes:

- Prompt injection: Malicious instructions embedded in files, web content, or user input that cause the AI to execute unintended commands. This is the #1 threat.

- Data exfiltration: The AI inadvertently sending sensitive file contents to external services.

- Privilege escalation: The AI being tricked into executing commands with elevated privileges.

- Resource abuse: Runaway inference or spawned processes consuming all system resources.

## 8.2 Sandbox Architecture (bubblewrap)

Every command executed by the Action Layer runs inside a bubblewrap container with the following constraints:

bwrap \

--ro-bind / /                    # Read-only root filesystem

--bind /home/user/workspace /workspace  # Writeable workspace only

--tmpfs /tmp                     # Isolated temp directory

--dev /dev                       # Device access (limited)

--proc /proc                     # Process info

--unshare-net                    # NO network access by default

--unshare-pid                    # Isolated process namespace

--die-with-parent                # Kill sandbox if parent dies

--new-session                    # New session for signal isolation

-- /bin/bash -c "<command>"

## 8.3 Policy Engine (Open Policy Agent)

OPA evaluates every planned action before execution. Policies are written in Rego and cover:

- Command allowlists/blocklists: Explicit lists of always-permitted and always-blocked commands.

- Path restrictions: Which directories can be read from, written to, or are completely off-limits.

- Rate limiting: Maximum number of commands per minute, maximum file operations per session.

- Escalation rules: Conditions under which user confirmation is required (e.g., any systemctl command, any write to /etc).

## 8.4 Prompt Injection Defenses

Multi-layered defenses against prompt injection:

- Input sanitization: Strip known injection patterns from file contents before they enter the LLM context.

- Instruction hierarchy: The system prompt explicitly defines that file contents are DATA, never INSTRUCTIONS. Tool-use outputs are treated as untrusted.

- Output validation: Generated commands are parsed and validated against the OPA policy before execution, regardless of how they were generated.

- Canary tokens: Unique tokens injected into the system prompt that, if they appear in the AI’s output, indicate a potential injection attack and trigger an abort.

# 9. Hardware Acceleration

## 9.1 NPU Integration

Modern AI PCs include dedicated NPUs that can run inference at a fraction of GPU power consumption. The system should detect and utilize NPUs when available:

- Intel Meteor Lake+: Uses the ivpu kernel driver (mainline since kernel 6.13). Supports INT8 inference via OpenVINO.

- AMD Ryzen AI 300: XDNA2 architecture, accessible via the amdxdna driver. Supports ONNX Runtime for inference.

- Qualcomm Snapdragon X: Hexagon NPU, supported via the Qualcomm AI Engine Direct SDK on Linux.

## 9.2 Automatic Backend Selection

The aios-hwdetect service runs at boot and probes for available accelerators:

# Detection priority order:

1. NVIDIA GPU  --> CUDA backend (llama.cpp --gpu-layers auto)

2. AMD GPU      --> ROCm / Vulkan backend

3. Intel NPU    --> OpenVINO backend (for small models)

4. Intel iGPU   --> SYCL backend

5. Apple Silicon --> Metal backend (if running on Asahi Linux)

6. CPU only     --> llama.cpp AVX2/AVX-512 optimized

The detection result is written to /etc/aios/hw-profile.conf and consumed by Ollama’s configuration to select the optimal backend without user intervention.

## 9.3 Performance Targets

| Hardware | Model (Q4_K_M) | Target TPS | Experience |
| --- | --- | --- | --- |
| RTX 4060 (8GB) | Llama 3.1 8B | 60–80 TPS | Excellent |
| Intel Core Ultra (NPU) | Qwen2.5 3B | 25–35 TPS | Good |
| Ryzen 7 CPU only (32GB) | Llama 3.1 8B | 8–15 TPS | Usable |
| Raspberry Pi 5 (8GB) | Phi-3 Mini 3.8B | 3–5 TPS | Minimal |

The comfortable threshold for interactive use is 25+ TPS. Systems below this should default to the Fast tier model to maintain responsiveness.

# 10. Implementation Roadmap

The project is divided into 6 phases. Each phase produces a working, testable system that builds on the previous one.

| Phase 1 | Foundation — Bootable AI Shell Weeks 1–4 |
| --- | --- |

Goal: A minimal Arch Linux system that boots directly into a text prompt connected to a local LLM.

- Install minimal Arch Linux (base, linux, networkmanager, systemd-boot).

- Install and configure Ollama as a systemd service. Pull Llama 3.1 8B Q4_K_M.

- Build a basic CLI wrapper (Python or Bash) that sends user input to Ollama’s /api/chat endpoint and prints streamed responses.

- Configure getty override to auto-launch this wrapper on tty1.

- Test: Boot system, type natural language, receive AI response. No shell commands yet.

Deliverable: ISO image of bootable AI-prompt Linux.

| Phase 2 | Action Layer — NL2SH Execution Weeks 5–8 |
| --- | --- |

Goal: The AI can understand user intent and execute shell commands with safety controls.

- Design the system prompt with tool-use definitions (bash_execute, file_read, file_write).

- Implement the command risk classifier (regex + LLM-based classification).

- Integrate bubblewrap sandbox for all command execution.

- Build the approval flow: HIGH-risk commands display the planned command and wait for user Y/n.

- Implement the self-correction loop (3 retries on failure with error feedback).

- Test: "Create a backup of my Documents folder" results in a working tar archive.

Deliverable: Working NL2SH with sandbox and risk classification.

| Phase 3 | Perception Layer — System Awareness Weeks 9–12 |
| --- | --- |

Goal: The AI has real-time awareness of system state and can use it to provide context-aware responses.

- Implement the Perception daemon: fanotify file watcher, journald log reader, /proc poller.

- Build the context injection pipeline: format system state as structured text and prepend to LLM context.

- Add conversation history with sliding window compression and session persistence (SQLite).

- Implement /slash commands (/shell, /status, /history, /model).

- Test: "What error happened last?" returns the most recent journald error with explanation.

Deliverable: Context-aware AI with multi-turn conversation and session history.

| Phase 4 | Semantic Layer — RAG File Intelligence Weeks 13–18 |
| --- | --- |

Goal: The AI can find and reason about any file on the system using semantic search.

- Step 1: Deploy Qdrant via Docker as a systemd service.

- Step 2: Build the aios-indexer daemon with fanotify integration and debounced processing.

- Step 3: Implement file parsers for PDF, DOCX, Markdown, plaintext, code files, and images (OCR).

- Step 4: Integrate sentence-transformers (all-MiniLM-L6-v2) for local embedding generation.

- Step 5: Build the MCP server interface for the Cognitive Core to query the index.

- Step 6: Wire RAG results into the LLM context as grounding information.

Deliverable: "Find my tax documents from last year" works via semantic search.

| Phase 5 | TUI Polish — Production Interface Weeks 19–24 |
| --- | --- |

Goal: Replace the prototype CLI with a polished Rust TUI suitable for daily use.

- Ratatui framework: Full-screen layout with conversation pane, system status sidebar, and input area.

- Markdown rendering: Rich text display with headers, code blocks (syntax-highlighted), tables, and links.

- Streaming display: Token-by-token rendering with smooth scrolling.

- Session management: Multiple tabs, session save/restore, searchable history.

- Accessibility: Full keyboard navigation, screen reader compatibility, configurable colors/fonts.

Deliverable: Polished TUI that replaces the prototype wrapper.

| Phase 6 | Hardening & Distribution Weeks 25–30+ |
| --- | --- |

Goal: Security hardening, hardware optimization, packaging, and release.

- Security audit: OPA policy review, sandbox escape testing, prompt injection red-teaming.

- Hardware detection: Implement aios-hwdetect for automatic GPU/NPU/CPU backend selection.

- Performance tuning: hugepages configuration, NUMA optimization, model preloading.

- ISO builder: archiso-based pipeline to produce installable ISOs with all components pre-configured.

- Documentation: User guide, developer guide, security whitepaper.

Deliverable: Distributable ISO image and public repository.

# 11. Technology Stack Summary

| Component | Technology | Rationale |
| --- | --- | --- |
| Base OS | Arch Linux | Minimal, rolling release, latest drivers |
| LLM Runtime | llama.cpp + Ollama | Best local inference perf + friendly API |
| Default Model | Llama 3.1 8B (Q4_K_M) | Best quality/resource ratio for 16GB systems |
| TUI Framework | Rust + ratatui | Zero-GC performance, native terminal rendering |
| Sandbox | bubblewrap | Lightweight, no root required, battle-tested |
| Policy Engine | Open Policy Agent (OPA) | Declarative, auditable security rules |
| Vector DB | Qdrant | Rust-native, low memory, Docker-ready |
| Embedding Model | all-MiniLM-L6-v2 | Small (80MB), fast, good accuracy |
| File Watcher | fanotify (kernel API) | Efficient, filesystem-level, no polling |
| Session Store | SQLite | Zero-config, single-file, reliable |
| Build/Distro | archiso | Standard Arch Linux ISO builder |

# 12. Key Risks & Mitigations

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Prompt injection bypasses sandbox | Critical | Medium | Multi-layer defense: OPA + sandbox + canary tokens |
| Local model quality insufficient | High | Medium | Tiered model approach; optional cloud fallback API |
| Hardware compatibility issues | Medium | High | Automatic backend detection; CPU as universal fallback |
| Context window overflow | Medium | High | Sliding window + summary compression |
| RAG indexing latency | Low | Medium | Background daemon + debouncing + incremental updates |

End of Document